## Slide 1
SXM GO
Gamified Island Exploration
Taylor Knipe
Kaiden Vandegrift
Oliver Skoczylas
Paul Han
SPRINT 3
PRESENTATION
TEAM MEMBERS
Oliver Skoczylas (Dev 1) – Core Auth & User Management
Kaiden Vandegrift (Dev 2) – Map, Location & Check-In
Taylor Knipe (Dev 3) – Gamification Engine
Paul Han (Dev 4) – Social Features & Leaderboards
🌐 https://sxmgo.vercel.app/
💻 https://github.com/OliverSkoczylas/SXM-GO

## Slide 2
PRIORITIZED SPRINT 3 GOALS
P1
Itinerary Builder UI
Full itinerary creation and editing UI (3–20 stops); pre-made routes: Foodie, Beach Hopper, Cultural Explorer; share via unique link + QR code.
Owner: Dev 4
P1
Activity Route Tracking
GPS start/stop route recording; route displayed on map; activity statistics: distance, duration, pace, elevation.
Owner: Dev 3
P1
Friend System & Groups
Friend search, requests, and profiles; group competition with invite codes and group leaderboard.
Owner: Dev 1 & Dev 4
P2
Full Push Notification Pipeline
End-to-end FCM/APNs delivery for badge, challenge, and leaderboard events; <30s delivery SLA.
Owner: Dev 4
P2
GDPR/CCPA Compliance + Profile UI
Data export (JSON), consent controls, deletion; profile update screen (name, photo, preferences).
Owner: Dev 1
P3
Map Polish & Infra
Route overlay on map; location detail view polish; clustering for 50+ pins; Supabase paid tier upgrade; WCAG 2.1 AA accessibility audit.
Owner: Dev 2 / All

## Slide 3
PROJECT BACKLOG · SPRINT BACKLOG
PROJECT BACKLOG (Selected Items)
FR-001–013 User Auth & Profiles
DONE
FR-014–026 Map, Locations & Check-In
DONE
FR-027–035 GPS Anti-Fraud & Security
DONE
FR-036–043 Points, Badges & Challenges
DONE
FR-072–075 Leaderboard System
DONE
FR-044–058 Itinerary System
FR-084–096 Activity / Route Tracking
DONE
FR-097–103 Social Features & Friends
DONE
TR-027–035 GDPR / Compliance
SPRINT 3 BACKLOG
Itinerary Builder UI (create, edit, share)
Dev 4
Pre-made itineraries (Foodie, Beach, Cultural)
Dev 4
Full push notification delivery pipeline
Dev 4
Group competition & invite code system
Dev 4
Friend system UI (search, requests, profiles)
Dev 1 & 4
Friend system backend (send/accept/decline)
Dev 1
GPS activity route tracking (start/stop)
Dev 2
Activity statistics screen
Dev 2
Streak bonus & badge tier UI
Dev 3
Route visualization overlay on map
Dev 2
Location detail view polish
Dev 2
Profile update UI & GDPR compliance
Dev 1
Supabase paid tier + clustering
Dev 2
Accessibility audit (WCAG 2.1 AA)
All
DONE
DONE

## Slide 4
🔒 CYBERSECURITY ASSESSMENT
Authentication Security
COMPLETE
Passwords bcrypt hashed
JWTs in Keychain/Keystore
Sessions expire 30d; rate limiting 5/min on login
Google & Apple OAuth live
Data Privacy & GDPR
IN PROGRESS
HTTPS/TLS 1.3 on all endpoints
GDPR data export endpoint (Sprint 3)
CCPA consent controls (Sprint 3)
User deletion operational
GPS Anti-Fraud
COMPLETE
Impossible-travel-speed detection live
Mock location flag detection active
QR code fallback for poor GPS zones
Manual review queue for flagged check-ins
API Security
IN PROGRESS
API keys server-side via proxy
Input validation on all endpoints
SQL injection protection via Supabase ORM
OWASP Top 10 audit planned Sprint 3

## Slide 5
SPONSOR FEEDBACK
CURRENT STATE
Sponsor was very satisfied with the current product
Faculty advisor liked the current feature set on the user side
Only questions were about adding business functionality
LOOKING FORWARD
Next team will be responsible for adding the business portal
They will also be in charge of final deployment for the UA team

## Slide 6
LESSONS LEARNED
1. OAuth Config Takes Longer Than Estimated
Provider edge cases (Apple on Android) require extra time. Budget 1.5× the estimate for OAuth work.
2. Seed Data Quality Matters Early
Placeholder pins slowed Dev 2. Real coordinates should be seeded before frontend pin work starts.
3. Security Must Be Sprint 1 Scope
TLS rate limiting on all routes should have been in Sprint 1. Retrofitting security costs more than building it in.
4. Integration Tests Before Demo
Check-in → points → badge pipeline had edge cases found late. Integration tests before sprint review are mandatory.
5. Supabase Realtime Tier Planning
Free tier connection limits hit during load test. Upgrading to paid tier is required.

## Slide 7
ACCESSIBILITY & INCLUSIVE DESIGN
1. WCAG 2.1 AA Compliance
Touch targets minimum 44 x 44 pt; color contrast 4.5:1 for body text, 3:1 for large text.
Every interactive element has an accessibility label for TalkBack (Android) and VoiceOver (iOS).
2. Color-Blind Safe Palette
Palette tested against deuteranopia and protanopia simulations before finalizing.
3. Scalable Typography
Base font 14–16 sp, 1.4x line height. Text scales with OS Dynamic Type / Font Scale settings.
4. Multi-Language & RTL Ready
All UI strings are externalized to a localization layer, no hard-coded English in components.
5. Touch & Motor Accessibility
Large spaced touch targets with 8 pt minimum gap between all interactive elements.
6. Offline & Low-Bandwidth Access
Leaflet/OpenStreetMap tiles cache offline, critical for rural and low-bandwidth users.

## Slide 8
TEAM CONTRIBUTIONS
Developer 1 – Oliver Skoczylas
Auth, Security & GDPR
Completing:
Profile update UI, GDPR data export + consent, friend system backend, security audit
Developer 2 – Kaiden Vandegrift
Map, Route & Polish
Completing:
Route overlay on map, location detail polish, map clustering, Supabase upgrade
Developer 3 – Taylor Knipe
Gamification & Activity
Completing:
Project Documentation
API Standardization and Docs
Test suite for shared components
Developer 4 – Paul Han
Social, Itineraries & Notifications
Completing:
Leaderboard UI Refinements
Itinerary builder UI Refinements
Itinerary sharing
Social sharing feature

## Slide 9
LIVE DEMO
Sprint 2 Feature Walkthrough
01
Social OAuth
(Google Login)
02
Offline Map &
QR Check-In
03
Badge Unlock
Notification
04
Weekly
Leaderboard